# AI Resume Analyzer and Job Matcher

Project Proposal - CSCI 5411 Advanced Cloud Computing

Dalhousie University | Summer 2025 | Author: Dhruti Patel

# 1. Project Title

AI Resume Analyzer and Job Matcher - A Serverless Cloud-Native Platform for Automated Resume Screening

# 2. Problem Statement

Manual resume screening is one of the most time-consuming tasks in human resources. Recruiters spend an average of 6-7 seconds per resume during initial screening, and companies receive hundreds of applications per opening. This process is inherently subjective, prone to unconscious bias, and does not scale.

There is a clear need for an automated, AI-driven platform that can:

Score resume-to-job fit objectively using a large language model.

Provide actionable feedback: matched skills, gaps, and improvement recommendations.

Allow recruiters to bulk-screen and rank multiple applicants instantly.

Scale elastically to handle variable workloads without managing servers.

# 3. Objectives

Build a fully serverless, cloud-native application on AWS using Lambda, Step Functions, and DynamoDB.

Integrate Amazon Textract for accurate PDF text extraction from resumes and job descriptions.

Use the Hugging Face Qwen/Qwen2.5-7B-Instruct LLM to produce structured JSON scoring output.

Implement JWT-based authentication using Amazon Cognito with two user roles: students and recruiters.

Provide a student portal with per-analysis history, scores, and improvement tips.

Provide a recruiter portal with job management, bulk resume upload, and ranked candidate views.

Implement full Infrastructure as Code using Terraform and CI/CD via GitHub Actions.

# 4. Scope

## 4.1 In Scope

Two-role web application (student, recruiter) with Cognito-backed authentication.

Resume upload (PDF), job description upload (PDF) or paste, and AI-powered match scoring.

Step Functions workflow orchestration: extract text, AI scoring, notify result.

History, ranked candidates list, skill visualizations with Chart.js.

Deployment to AWS (us-east-1) via Terraform and GitHub Actions.

## 4.2 Out of Scope

Mobile applications, custom ML model training, payment processing, ATS integrations.

# 5. Proposed Solution

The system uses a fully serverless architecture on AWS. When a student uploads a resume, a pre-signed S3 PUT URL is obtained from the createUploadUrl Lambda. The resume PDF is uploaded directly from the browser to S3. An S3 event triggers the ingestUpload Lambda, which starts an AWS Step Functions state machine.

The state machine orchestrates three steps: (1) ExtractText - Amazon Textract converts the PDF to plain text; (2) ParseAndScore - the text and job description are sent to the Hugging Face API, which returns a structured JSON score with match percentage, matched skills, strengths, gaps, and recommendations; (3) NotifyResult - the result is stored in DynamoDB and an SNS email is sent.

# 6. Technologies

| Layer | Technology | Purpose |
| --- | --- | --- |
| # 7. Expected Outcome A fully deployed, publicly accessible web application on AWS. Students receive a numeric match score (0-100), skill breakdown, and improvement plan within ~60 seconds. Recruiters can post jobs, bulk-upload resumes, and view ranked candidates with visual analytics. All infrastructure reproducible from a single 'terraform apply' command. 71 unit tests with CI/CD gate ensuring no broken deploy ever reaches production. # 8. Project Timeline (Gantt Overview) Week; Phase; Deliverable. # 9. Risks and Mitigation R isk; Probability; Impact; Mitigation. Learner Lab credential expiry (~4h TTL); High; Medium; Refresh GitHub Secrets before each CI run; document refresh procedure. HF API rate limits or downtime; Medium; High; Secrets Manager caching; Step Functions retry with exponential backoff. Textract PDF quality issues; Low; Medium; Validate PDF on upload; fallback to paste-description mode. Lambda cold start latency; Medium; Low; Lambda warm invocations; CACHE_BUST env var for forced cold start testing. DynamoDB throttling at scale; Low; High; On-demand capacity mode; CloudWatch alarms on throttle metrics. 1; Planning and Design; Architecture diagram, data model, API contract. 2; Infrastructure Setup; Terraform base: S3, DynamoDB, Cognito, API Gateway. 3; Lambda Development; Upload, ingest, Step Functions workflow. 4; AI Integration; Textract + Hugging Face scoring pipeline. 5; Frontend Development; student.html, office.html, results.html. 6; Testing; 71 unit tests, functional tests, integration tests. 7; CI/CD and Hardening; GitHub Actions pipeline, CloudWatch alarms, security headers. 8; Documentation and Demo; All 8 project documents, demo video, final submission. Frontend | HTML5 / CSS3 / Vanilla JS | Student and recruiter portals |
| Auth | Amazon Cognito | User pool, JWT tokens, group-based roles |
| API | Amazon API Gateway (HTTP) | REST endpoints with JWT authorizer |
| Compute | AWS Lambda (Node.js 20.x) | 12 serverless functions |
| Orchestration | AWS Step Functions | Resume analysis workflow |
| Storage | Amazon S3 | Resume PDFs and frontend assets |
| Database | Amazon DynamoDB | Results and jobs tables with GSIs |
| AI / OCR | Amazon Textract + Hugging Face | PDF extraction and LLM scoring |
| Secrets | AWS Secrets Manager | HF API token storage |
| Messaging | Amazon SNS | Email notifications |
| Monitoring | Amazon CloudWatch | 10 metric alarms |
| IaC | Terraform >= 1.9 | Full infrastructure as code |
| CI/CD | GitHub Actions | Automated test and deploy pipeline |