# Testing Report

AI Resume Analyzer and Job Matcher | CSCI 5411 | Version 1.0 | Author: Dhruti Patel

# 1. Introduction

This Testing Report documents all testing activities for the AI Resume Analyzer and Job Matcher. Testing was conducted at multiple levels: unit testing (automated), functional testing (manual), API testing, integration testing, performance testing, and security testing.

Testing Tools: Jest (unit tests), aws-sdk-client-mock (AWS SDK mocking), manual browser testing, AWS CloudWatch (performance monitoring).

# 2. Unit Testing

## 2.1 Overview

71 unit tests across 6 test suites. All tests run in CI (GitHub Actions) before every deployment. Tests use aws-sdk-client-mock to mock all AWS SDK calls - no real AWS credentials required.

## 2.2 Test Suite Summary

| Suite | File | Tests | Pass/Fail | Coverage Area |
| --- | --- | --- | --- | --- |
| ## 2.3 Selected Test Cases - createUploadUrl T ## 2.4 Selected Test Cases - queryApi T # 3. Functional Testing ## 3.1 Student Portal T ## 3.2 Recruiter Portal T # 4. API Testing T # 5. Integration Testing ## 5.1 End-to-End Pipeline Test Test: Upload a real resume PDF against a real job description and verify the complete pipeline. Procedure: Login as student1@test.com. Select job description (paste mode). Upload Dhruti Patel Sales Resume.pdf. Click Analyze. Wait for analysis (observed: ~65 seconds). Verify result in UI. Result: PASS - Score of 72/100 returned. Matched skills: customer service, sales, communication. Gaps: technical skills, data analysis. ## 5.2 Step Functions Error Path Test Test: Upload a malformed PDF to verify status=failed and error email. Result: PASS - DynamoDB record shows status=failed with error message. SNS error email received. ## 5.3 Cognito Group Assignment Test Test: Self-registered user is automatically assigned to students group. Result: PASS - User appears in students group within seconds of email confirmation. # 6. Performance Testing ## 6.1 API Latency E ## 6.2 Analysis Pipeline Latency S # 7. Security Testing T # 8. Test Summary C ategory; Total Tests; Passed; Failed; Pass Rate. Unit Tests; 71; 71; 0; 100%. Functional Tests; 17; 17; 0; 100%. API Tests; 11; 11; 0; 100%. Integration Tests; 3; 3; 0; 100%. Security Tests; 8; 8; 0; 100%. TOTAL; 110; 110; 0; 100%. C#; Test; Expected; Result. SEC-01; Call API without Authorization header; 401 Unauthorized; PASS. SEC-02; Use token expired 24h ago; 401 Unauthorized; PASS. SEC-03; Access another user result; 403 Forbidden; PASS. SEC-04; Recruiter calls GET /my-results; 403 Forbidden; PASS. SEC-05; Check Lambda CloudWatch logs for HF token; No token visible in any log; PASS. SEC-06; Check security headers on frontend; HSTS, X-Frame-Options, CSP headers returned; PASS. SEC-07; Direct HTTP GET on S3 URL; 403 Access Denied; PASS. SEC-08; Use pre-signed URL after 60 minutes; 403 Request has expired; PASS. tage; Observed Latency; Notes. S3 event to Step Functions start; ~2s; ingestUpload cold start included. Textract extraction; ~5-15s; Depends on PDF size and complexity. HF API LLM inference; ~25-55s; Network + model inference time. DynamoDB write + SNS notify; ~1s; Fast managed services. Total end-to-end; ~45-80s; Within 90s target. ndpoint; Test Runs; Avg Latency; Min; Max; Status. POST /upload; 10; 143ms; 98ms; 312ms; PASS (< 500ms target). GET /my-results; 10; 187ms; 134ms; 298ms; PASS (< 1s target). GET /jobs; 10; 156ms; 112ms; 243ms; PASS (< 1s target). GET /jobs/{id}/results; 10; 203ms; 155ms; 387ms; PASS (< 1s target). C#; Endpoint; Method; Auth; Expected Status; Result. API-01; POST /upload; POST; Student JWT; 200; PASS. API-02; POST /upload; POST; No token; 401; PASS. API-03; POST /jobs; POST; Recruiter JWT; 201; PASS. API-04; POST /jobs; POST; Student JWT; 403; PASS. API-05; GET /jobs; GET; Any JWT; 200 + job list; PASS. API-06; GET /my-results; GET; Student JWT; 200 + history; PASS. API-07; GET /my-results; GET; Recruiter JWT; 403; PASS. API-08; GET /results/{id}; GET; Owner JWT; 200 + result; PASS. API-09; GET /results/{id}; GET; Other user JWT; 403; PASS. API-10; GET /jobs/{id}/results; GET; Owner recruiter; 200 + ranked list; PASS. API-11; GET /jobs/{id}/results; GET; Different recruiter; 403; PASS. C#; Test Case; Result. FT-10; Recruiter login; PASS. FT-11; Post new job - fill form; submit; PASS. FT-12; Upload single resume - success state shown; PASS. FT-13; Upload 3 resumes in bulk - all show Done badge; PASS. FT-14; View rankings page - stat cards and charts; PASS. FT-15; Ranking sorted correctly - highest score at top; PASS. FT-16; Score distribution chart rendered with Chart.js; PASS. FT-17; Recruiter cannot access GET /my-results - 403; PASS. C#; Test Case; Steps; Result. FT-01; Student login; Enter student credentials; click Login; PASS. FT-02; Upload Job PDF and Resume; Select job PDF; select resume PDF; click Analyze; PASS. FT-03; Paste job description; Click Paste Description; type text; select resume; Analyze; PASS. FT-04; View match score; After analysis completes; PASS. FT-05; View skill breakdown; Check matched skills, strengths, gaps, recommendations; PASS. FT-06; History tab loads; Click My History tab; PASS. FT-07; Download resume from history; Click download icon on history item; PASS. FT-08; Failed analysis shows in history; Analysis with bad PDF - status=failed shown; PASS. FT-09; Logout; Click logout icon - redirected to login; PASS. C#; Test Name; Expected; Result. UT-06; Returns result for correct owner; 200 + result data; PASS. UT-07; Returns 403 for non-owner; 403 Forbidden; PASS. UT-08; Paginates history correctly; Returns next page of results; PASS. UT-09; Generates S3 download URL; downloadUrl present in response; PASS. UT-10; Ranked results sorted by matchScore desc; Highest score first; PASS. C#; Test Name; Expected; Result. UT-01; Returns 200 with uploadUrl and candidateId; 200 + {uploadUrl, candidateId, resumeId}; PASS. UT-02; Rejects missing resume file body; 400 Bad Request; PASS. UT-03; Seeds DynamoDB status=pending; DynamoDB PutItem called with status=pending; PASS. UT-04; Uses custom jobDescription when provided; jobDescription stored in DynamoDB; PASS. UT-05; Returns 500 on DynamoDB failure; 500 Internal Server Error; PASS. createUploadUrl | createUploadUrl.test.js | 14 | 14/14 PASS | URL generation, DynamoDB, validation |
| ingestUpload | ingestUpload.test.js | 14 | 14/14 PASS | S3 event parse, Step Functions start |
| queryApi | queryApi.test.js | 18 | 18/18 PASS | Results fetch, ownership, pagination |
| createJob | createJob.test.js | 13 | 13/13 PASS | Job creation, role check, DB write |
| getRankedResults | getRankedResults.test.js | 12 | 12/12 PASS | GSI query, ranking, ownership |
| TOTAL | All suites | 71 | 71/71 PASS | All core Lambda handlers |